Work Plan

Technology stack

Blockchain platform: Hyperledger Fabric(Consortium blockchain)

Smart Contract: Go(chaincode)

Frond-end: Vue

Backend: Spring boot + Java

Distributed storage: IPFS

Identity and Permissions: Fabric CA

Development stages and plans

| Stage | Timeline（Weekly） | Primary tasks | Deliverables |
| --- | --- | --- | --- |
| Stage1:System Design | 1-2 weeks | -Define functional requirements -Design system architecture | -Feature List -Preliminary Architecture Diagram |
| Stage2: Setting up blockchain environment | 1-2 weeks | - Deploy private consortium blockchain nodes (platform + third-party institutions) - Configure Fabric Certificate Authority (CA) and certificates - Test inter-node communication and network stability | The private network for the consortium blockchain has been successfully established, with all nodes passing validation. |
| Stage3: Smart Contract Development | 2-4 weeks | - Design chaincode interfaces and events - Implement functionality: project initiation, donations, milestone approvals, fund releases - Unit testing and Fabric local testing | Full Chaincode functionality deployed to the test network |
| Stage4: Back-end development | 3-4 weeks | - Set up REST API services - Implement user registration/KYC - Call Fabric Chaincode (SDK) for transaction processing and event monitoring - IPFS file uploads and management - Database design and off-chain data storage | Operational backend services, database structure completed |
| Stage5: Frond-end development | 2-4 weeks | - Implementing the user interface - Calling backend APIs and the Fabric SDK - Data visualisation (fundraising progress, milestone status) | Interactive DApp front-end prototype supporting on-chain operations |
| Stage6: System Integration and Commissioning | 2 weeks | - Frontend + Backend + Chaincode integration - Debugging of consortium node approval workflows - Debugging of data synchronisation and event monitoring - Security and exception handling testing (refunds, failed approvals) | Integrated system capable of simulating the complete donation process, preliminary demonstration |
| Stage6: Testing and Optimisation | 1-2 weeks | - Functional testing, load testing - User experience optimisation (front-end UI/UX, performance) - Backend interface optimisation - Chaincode security checks | The system is operating stably |